Technical Design Document (TDD)

Project 3 User Rail <Team DAN>

Version: (1.0)
Created: (9/18/15)
Last Updated: (9/18/15)
Table of Contents

Executive Summary
Project
Technical
Hardware and Software
2D Software
3D Software
Sound Software
Programming Software
Development Plan
Itinerary
Milestones
Project Goals
File Formats
2D
3D
Scripts
Scenes
Other
Asset List
Common Type
2D Art
3D Models

# Executive Summary
### Project

This tool allows a designer to set up waypoints to allow an object with a camera follow a path set to designer variables to change all the different ways a player can move and look around a scene. The additions for this project will be allowing the designer to have an editor window to make it easier to make changes and export levels. The in game will allow the user to import levels as well.

### Technical
- Programs:
  - Unity
    - For the base engine our tool is built on
  - Blender
    - For any models needed for this tool.
  - Visual Studio
    - To help with the coding process.
  - Gimp
    - Used to make model textures
- Platforms:
  - Windows
- How long it will take you to create this game
  - 2 weeks.
- How much money this game is going to cost.
  - Hourly Wage: $27.00
    - $1,620
      - 2 weeks
      - 3 programmers
      - 10 hours per programmer
  - Microsoft Visual Studio usually costs: $299.00
  - Unity3D Pro Cost: $1500.00
  - Blender: $0.00
  - Gimp: $0.00

# Hardware and Software
### 2D Software
Gimp. Gimp will be used to create and edit textures for possible 3d models for the tool.($0.00)

### 3D Software
Blender. Blender will be used to create 3D models to help visualize waypoints($0.00).

### Sound Software
None

### Programming Software
Microsoft Visual Studio. Microsoft Visual Studio will be used to debug and create the code for the project. $299.00

# Development Plan
### Itinerary
The most important thing right now would be exporting the level. So right now Derrick is working on the base of exporting the data. This should be done by Tuesday or Wednesday the 22nd or 23rd. Nathan is working on the editor window and can and probably will be working on it for the entire project, it’s pretty complicated dealing with 3 timelines. I’ll be working on fixing up the engine’s missing pieces. Everything should be working by Thursday so we can update this TDD on Friday the 25th so we can fix any last issues we will be having.
### Milestones

Date	Milestone
9/18/2015	TDD Complete
9/23/2015	Exporter working
9/25/2015	Importer working
9/25/2015	Editor Window Finished
9/28/2015	Project Finished

### Project Goals
Would love to get in some visual representations more polished for the editor window and in game. Would love to see an actual test level present instead of floating orbs. Editor window with colors and pre-feedback to allow the user to learn instantly what will happen when you click a button.
# File Formats
### 2D

Naming Convention	Description	Format
Sprite_Name	A finished 2D sprite	.png

### 3D

Naming Convention	Description	Format
mdl_Filename	A finished 3D model	.obj
mdl_Filename_version#	An unfinished 3D model	.obj

### Scripts

Naming Convention	Description	Format
ScriptFilename	A script for an object	.cs

### Scenes
Naming Convention	Description	Format
SceneFilename	A scene in Unity3D	.scene

### Other
Naming Convention	Description	Format
TDD	The completed Technical Design Document	.pdf
Custom Levels	Data to be read in at run time. / Setup in file as / 0.LevelName / 1.DateCreated / 2.AuthorName / 3.WaypointData / 4.waypointdata continued.	.dan

# Asset List
### Common Type
#### 2D Art
#### Icons
#### 3D Models
#### Waypoint Model